COLLABIDE

Features, Enhancements & Development Roadmap

From Collaborative Code Editor to a Collaborative Engineering Platform

Document purpose Create a single, practical working plan that separates the current project baseline from proposed enhancements and new startup-oriented features, then maps those features to frontend, backend, database, and implementation phases.

Source basis This document uses the uploaded Collaborative Code Editor / CollabIDE synopsis, the uploaded project ZIP and its README/source structure, plus the feature ideas written in the user notes during this planning discussion.

Important status rule A feature is not called “implemented” just because it appears in the synopsis. The ZIP/README is treated as the stronger source for current implementation status. The synopsis is used for proposed AI and future-scope features.

# 1. Executive Summary

Current state: The uploaded ZIP contains a working MERN-based collaborative IDE foundation. The README explicitly marks authentication, dashboard, project/templates, file CRUD, Monaco editor, Socket.IO rooms, Yjs CRDT collaboration, presence, invitation links, terminal execution, search, source control, command palette, themes, version history, security/rate limiting, keyboard shortcuts, diagnostics and breakpoints as implemented. The debugger and extensions marketplace remain incomplete/mock components.

Direction proposed in this plan: Keep the collaborative IDE as the core, but extend it into a collaborative engineering platform connecting requirements, tasks, coding, code review, testing, bugs, communication, contribution evidence, project health and AI.

Product principle Do not measure a developer only by lines of code. Show evidence-based contribution across tasks, changes, reviews, tests, documentation and delivered requirements. This protects transparency without turning the system into a simplistic productivity-score tool.

# 2. Current Technical Baseline

| Layer | Current implementation in ZIP | Main technologies |
| --- | --- | --- |
| Frontend | Browser IDE, dashboard, auth screens, workspace, editor, panels, stores, API/socket clients | React 18, Vite, Tailwind CSS, Monaco, Zustand, React Router, Axios, Socket.IO client, Yjs/y-monaco |
| Backend | REST API, authentication, project/file controllers, middleware, services, sockets, collaboration manager | Node.js, Express, JWT, bcryptjs, Socket.IO, Yjs, security middleware |
| Database | Persistent users, projects, files, file versions, collaboration session records | MongoDB with Mongoose |
| Execution | Sandboxed terminal using allowlisted binaries, no shell, timeout/output limits | Node child_process + workspace service |
| Source control | Git changes, commits, push/pull and synchronization into workspace | Git service + filesystem workspace |
| Real-time state | Per-file Y.Doc in server memory + Awareness for cursors/presence | Yjs, y-protocols, y-monaco, Socket.IO |

## 2.1 Current Database Models

| Model / collection | Current purpose | Future expansion |
| --- | --- | --- |
| User | Identity, email, hashed password, avatar/color, timestamps | Profile, organization membership, notification preferences |
| Project | Project metadata, owner, members/roles, invitation settings, templates, editor settings, Git remote | Teams, requirements, tasks, releases, project health, environments |
| File | Project file/folder tree, content, language, revision, created/edited by | Traceability to tasks/requirements, richer metadata, soft-delete/audit support |
| FileVersion | Version snapshots, path, editor, optional message | Links to PR/review/task/requirement and richer audit history |
| CollaborationSession | Active users/socket IDs for a project room | Session analytics and collaboration metrics; keep ephemeral cursor data out of DB |

# 3. Old / Current Features

These are the features that belong to the current project baseline. Status is based primarily on the ZIP README/source rather than only the synopsis.

| Feature | Status | Current scope |
| --- | --- | --- |
| Project setup | ✅ Implemented | Monorepo, scripts, environment setup |
| Authentication | ✅ Implemented | Register/login/logout/me, JWT cookie, bcrypt |
| Dashboard | ✅ Implemented | Project cards, filters and star support |
| Project creation & templates | ✅ Implemented | Multiple starter templates including React, Node/Express, MERN, Python, Java, C++ and Next.js |
| File/folder management | ✅ Implemented | Create, rename, move, delete, duplicate and nested folders |
| Monaco editor | ✅ Implemented | Browser code editor |
| Collaborative rooms | ✅ Implemented | Join/leave rooms with four-member cap |
| CRDT collaboration | ✅ Implemented | Yjs per-file Y.Doc with real conflict-free merging |
| Live presence | ✅ Implemented | Awareness, cursors and selections |
| Invite links | ✅ Implemented | Generate/regenerate/disable/expire invite links |
| Terminal | ✅ Implemented | Real sandboxed command execution with allowlist, no shell, timeout and output limits |
| Workspace search/replace | ✅ Implemented | Regex, case/whole-word options and replace-all |
| Source control | ✅ Implemented | Changes, commits, log, real Git push/pull |
| Command palette | ✅ Implemented | Keyboard-accessible command actions |
| Themes | ✅ Implemented | Dark Modern, Light, High Contrast, Neon Green, Monokai, Dracula |
| Version history | ✅ Implemented | CRDT-safe restore; snapshots on debounced autosave |
| Security/rate limiting | ✅ Implemented | JWT auth checks, project access checks and security middleware |
| Keyboard shortcuts | ✅ Implemented | Save, close, sidebar, command/navigation shortcuts |
| Problems / diagnostics | ✅ Implemented | Monaco diagnostics panel |
| Breakpoints | ✅ Implemented | Monaco glyph-margin toggles |
| Debugger | 🚧 Incomplete | UI shell; needs real debugger backend / adapter integration |
| Extensions marketplace | 🚧 Mock | Catalog UI only; install/uninstall is local state |

## 3.1 Current Technical Gaps to Fix Before Adding Large Features

| Gap | Why it matters | Action |
| --- | --- | --- |
| Debugger backend | Current UI is only a shell. | Implement a real debug adapter/backend; connect execution, breakpoints, stack, variables and watch. |
| Extensions marketplace | Install/uninstall is mock/local state. | Replace mock behavior with a defined extension model, or explicitly keep it as a future phase. |
| Git authentication | Credential-embedded HTTPS URLs are not production-safe. | Move to a safer secret-management/auth approach before public use. |
| Search replace-all consistency | REST replace-all can conflict with an open live Y.Doc. | Route changes for collaboratively open files through the CRDT path. |
| Deleted-file source-control visibility | Deleted File records are hard-deleted. | Track deleted files or use soft-delete so source control can show D entries. |
| Terminal isolation | Current allowlist/no-shell/timeout model is for a trusted-user MVP. | Use per-project containers before supporting untrusted public workloads. |
| Bundle performance | Monaco/Yjs creates a large frontend bundle. | Add code splitting/dynamic imports in a later performance pass. |

# 4. Features Already Proposed by the Synopsis (AI Layer)

The synopsis already proposes a Collaboration-Aware AI Copilot. These are not counted as completely new ideas, but they are a major implementation opportunity because the ZIP does not contain an AI provider/RAG/LLM integration.

| AI capability | Purpose | Status for current ZIP |
| --- | --- | --- |
| Code explanation | Explain selected/current code with project context | ❌ Not implemented |
| Test-case generation | Generate tests using relevant project context | ❌ Not implemented |
| Bug/defect analysis | Analyze defects and code smells | ❌ Not implemented |
| Contextual suggestions | Use active file, related files, diagnostics and changes | ❌ Not implemented |
| Patch proposals | Propose safe code changes instead of directly overwriting | ❌ Not implemented |
| Retrieval pipeline | Select relevant project files/symbols/diagnostics/tests | ❌ Not implemented |
| Verification workflow | Run proposed changes in controlled execution and show evidence | ❌ Not implemented |
| Human approval | Developer accepts/rejects before shared application | ❌ Not implemented |
| CRDT-safe AI application | Approved changes become shared live document state | ❌ Not implemented |

Synopsis workflow AI proposes → verification provides evidence → human approves → CRDT applies the change. The live collaborative document remains the source of truth.

# 5. New Features Discussed in the Planning Session

These features go beyond the current ZIP baseline. They are grouped by the real problems faced by managers, team leaders, developers, testers and project owners.

## 5.1 Manager / Project Owner Features

| Feature | Purpose |
| --- | --- |
| Engineering / Project Health Dashboard | Requirements, development, testing, bugs, blocked tasks, review queue, build/deployment status in one view |
| Team Overview | See current work, assigned tasks, blockers, review load and project participation |
| Evidence-based Contribution View | Show delivered requirements, tasks, PRs, reviews, bugs fixed, tests and documentation with links to evidence |
| Risk & Bottleneck Detection | Highlight blocked tasks, stale reviews, failing tests, critical bugs and dependency bottlenecks |
| Project Progress Summary | Summarize progress across requirement, development and testing lifecycle |
| AI Manager Summary | Generate daily/weekly project summaries from actual project activity |

## 5.2 Team Leader Features

| Feature | Purpose |
| --- | --- |
| Team Workspace | Members, tasks, active work, blockers, reviews and ownership in one place |
| Task Management | Create, assign, prioritize, track and close tasks |
| Workload / Capacity View | Visualize current workload to avoid over-assignment or hidden bottlenecks |
| Blocker Management | Developer can mark blockers by type and notify the responsible lead |
| Review Queue | Track code reviews waiting for action and assign reviewers |
| Team Activity Timeline | Project activity grouped by person, task and date |
| Requirement-to-Task Assignment | Connect business requirements directly to implementation work |

## 5.3 Developer / Employee Features

| Feature | Purpose |
| --- | --- |
| Requirements Workspace | Show what needs to be built, acceptance criteria and linked tasks |
| Requirement → Task → Code traceability | Jump from requirement to task, changed files, PR/review and tests |
| Developer Work Summary | Automatically summarize completed tasks, fixes, reviews, tests and documentation |
| Contribution Timeline | Evidence-backed timeline of actual project activity |
| Project-aware AI assistant | Answer code/project questions using current repository context |
| Code-linked discussions | Comment on a specific task, file, change or code location |
| Learning / explanation mode | Explain errors, project conventions and unfamiliar code for onboarding |

## 5.4 Tester / QA Features

| Feature | Purpose |
| --- | --- |
| Integrated QA Workspace | Testers work inside the same project lifecycle instead of switching tools |
| Test Case Management | Create, edit, execute and track test cases |
| AI Test Generation | Generate test scenarios from requirements/acceptance criteria for review |
| Bug Management | Record severity, reproduction, expected/actual result, environment and evidence |
| Bug Lifecycle | Detected -> Assigned -> In Progress -> Fixed -> Retest -> Passed |
| Developer–Tester Link | Open related code/task from a bug and send fixed builds back for retest |
| Test / Build History | Track test results against versions and changes |

## 5.5 Communication & Resource Features

| Feature | Purpose |
| --- | --- |
| Project Chat | General project communication inside the workspace |
| Task / Code Discussions | Keep discussion attached to the relevant work item or code |
| Video / Audio Meetings | Meet without leaving the project workspace; later-stage feature |
| Screen Sharing | Support team discussions and debugging sessions |
| Project Resource Hub | Requirements, architecture, API docs, coding guide, deployment guide, meeting notes and links |
| Meeting Notes | Store decisions and follow-up tasks as project artifacts |

## 5.6 Startup / Platform Expansion Features

| Feature | Purpose |
| --- | --- |
| One-click deployment | Build/deploy supported applications and expose preview/status |
| CI/CD integration | Automate builds, tests and release pipelines |
| Cloud development environments | Create isolated reproducible development workspaces |
| API tester | Test REST/API calls from the workspace |
| Database explorer | Connect to approved databases and inspect/query data safely |
| AI documentation generator | Generate and update README/API/technical documentation |
| AI security assistant | Identify common security issues and suggest fixes |
| Advanced repository retrieval | Search/index project context for AI at scale |
| Agentic development assistant | Plan work, inspect files, propose changes, run tests and request approval |
| Organization / multi-team management | Teams, organizations, permissions and shared projects |
| Usage and cost dashboard | Track AI, execution, storage and compute usage |
| Subscription / billing | Free/paid plans and resource limits for a future SaaS version |
| Extension marketplace | Real plugin architecture and installable developer tools |

# 6. Core Differentiator: End-to-End Traceability

Recommended central concept Instead of treating requirements, code, tests, bugs and people as separate modules, connect them into one traceable project graph.

Requirement -> Task -> Developer -> Code Change -> Review -> Test -> Bug/Result -> Release

| Entity | What it should link to |
| --- | --- |
| Requirement | Tasks, acceptance criteria, test cases, affected releases |
| Task | Requirement, owner, files, pull request/change set, blocker |
| Code change | Task, developer, review, version, tests |
| Test case | Requirement, build/version, result, defect |
| Bug | Requirement/task, test, affected files, fix change, retest |
| Release | Requirements, merged changes, test status, deployment status |

# 7. Frontend vs Backend vs Database — Simple Map

This is the part to use when you are confused about where a feature belongs. In this project, nearly every feature crosses all three layers.

| Feature example | Frontend (what user sees) | Backend (logic/APIs) | Database (what is stored) |
| --- | --- | --- | --- |
| Requirements | Requirements page, cards, filters, detail panel | requirement routes/controller/service | Requirement document |
| Tasks | Kanban/list, assignment form, status filters | task routes/controller, permission checks | Task document |
| Contribution | Charts, timeline, activity feed | aggregation/analytics service | Activity/contribution events or derived analytics |
| Testing | Test case screen, run result, bug form | test execution service, result APIs | TestCase/TestRun/Bug documents |
| AI Copilot | Chat panel, context selector, approve/reject UI | AI provider service, retrieval/orchestration, verification service | AI runs/messages, optional embeddings/index metadata |
| Communication | Chat/video/resources UI | Socket/chat service, meeting integration | Chat messages, meeting notes, resource metadata |
| Deployment | Build/deploy buttons, logs, status | CI/CD/deployment service | Deployment/environment records |
| Permissions | Role/permission controls | server-side authorization middleware | Membership/role/permission records |

## 7.1 Current Architecture in One View

| Layer | Responsibility |
| --- | --- |
| Browser | React + Vite + Tailwind + Monaco + Zustand + Yjs + Socket.IO client |
| ↓ | REST requests / WebSocket events |
| Server | Express + auth middleware + controllers + services + Socket.IO + Yjs collaboration manager |
| ↓ | Mongoose queries / filesystem / process execution |
| Data & execution | MongoDB + workspace filesystem + terminal process + Git repository |

# 8. Recommended Roadmap Based on the Current Implementation

The sequence below avoids rebuilding the project. It starts from the existing working collaboration core, closes current gaps, then adds product features in dependency order.

| Phase | Goal | Key work | Why now |
| --- | --- | --- | --- |
| Phase 0 | Stabilize & verify current core | Run the existing project end-to-end; verify auth, 4-user collaboration, CRDT merge, invitations, terminal, search, Git and version history; document known issues. | Current baseline |
| Phase 1 | Core technical hardening | Fix collaborative replace-all consistency, deleted-file Git visibility, safer Git auth, better terminal isolation plan, frontend code splitting and deployment-safe configuration. | Foundation before public/team use |
| Phase 2 | Requirements + tasks + traceability | Add Requirement, Task, Acceptance Criteria and links among requirement → task → files/change. | First major product layer |
| Phase 3 | Code review + QA + bugs | Add review queue, test cases, bug lifecycle, retest flow and links between tests/bugs/code changes. | Connect development and testing |
| Phase 4 | Contribution + team management | Add contribution timeline, activity evidence, team workload, blockers, project health and manager/team-lead dashboards. | Management visibility without simplistic scoring |
| Phase 5 | AI Copilot | Implement project-aware AI, contextual retrieval, explanation, test generation, defect analysis, patch proposals, verification and human approval. | Major AI milestone; already proposed in synopsis |
| Phase 6 | Communication + resources | Project chat, task/code discussions, resource hub and meeting notes. Video/voice can follow as a later integration. | Reduce tool switching |
| Phase 7 | DevOps + deployment | CI/CD, build history, deployment environments, preview links, deployment logs, API tester. | Move from coding to delivery |
| Phase 8 | Startup / SaaS hardening | Organizations, scalable collaboration, container isolation, cloud workspaces, usage metering, plans/billing, marketplace. | Later production/business layer |

## 8.1 Feature Dependency Order

Keep the current collaborative IDE stable: authentication → project/files → CRDT collaboration → terminal/Git/version history.

Add requirements and tasks so there is a clear unit of work to connect to code.

Add review and QA so a code change can be linked to verification.

Add contribution/analytics only after work items and change history exist as reliable evidence.

Add AI using the project graph and existing diagnostics/version information as context.

Add communication and resources around the same project/task objects rather than as an isolated chat app.

Add deployment/CI-CD after build and test results are trackable.

Add SaaS/multi-tenant/billing features only after the engineering workflow itself works well.

# 9. Recommended Final-Year MVP vs Later Startup Scope

| Final-year build target | Later startup expansion |
| --- | --- |
| Current collaborative IDE foundation | Scalable teams/organizations |
| Requirements + tasks + traceability | Advanced product portfolio / multi-project management |
| Basic review queue | Advanced code-review automation |
| Basic QA: test cases + bugs + retest | Advanced test management / parallel execution |
| Contribution timeline + team dashboard | Advanced analytics and forecasting |
| Project-aware AI Copilot + verification | Agentic software-engineering workflows |
| Project chat + resource hub | Video meetings / advanced communication |
| Basic build/deploy demonstration | Production CI/CD and cloud environments |

# 10. Practical Implementation Guidance

Do not rewrite the current frontend/backend first Extend the existing architecture. The current codebase already has clear React components/stores, Express controllers/routes, Socket.IO events, services, and Mongoose models. New modules should follow the same separation.

Frontend: create pages/components for requirements, tasks, QA, dashboards and AI panels; connect them to the existing API and socket services.

Backend: create routes/controllers/services for each new domain; keep authorization on the server; do not trust role or ownership decisions from the browser.

Database: add new collections/models only when the feature has persistent project data. Avoid storing transient cursor/presence information unless it is needed for analytics.

AI: start with a simple provider-backed service and project context selection. Add a separate vector database only when the basic retrieval flow is proven to need it.

Analytics: prefer evidence derived from project events (tasks, code changes, reviews, tests, bugs) instead of manual “productivity” scores.

Security: before public exposure, replace credential-embedded Git remotes and upgrade terminal execution from process allowlists to per-project container isolation.

# 11. Final Project Direction

Working concept: CollabIDE as a collaborative engineering workspace — not only an online code editor.

| Who | Main value |
| --- | --- |
| Developer | Understand requirements, collaborate on code, get AI help, track work and resolve issues in one workspace |
| Tester / QA | Receive requirements, create/run tests, report bugs and verify fixes without losing context |
| Team Leader | Assign work, manage blockers/reviews, understand workload and keep the team aligned |
| Manager / Project Owner | See project health, progress, risks and evidence-backed contribution across the lifecycle |
| AI layer | Understand project context, assist development/testing and propose verified changes with human approval |

One-line positioning “A collaborative software-engineering platform that connects requirements, development, testing, project communication, contribution evidence and AI in one workspace.”

Note: Features labeled as recommendations or future expansion are product-design proposals from this planning session, not claims that those features already exist. The current implementation status is anchored to the uploaded project ZIP/README and the project synopsis.